## Slide 2: Welcome RESIDENT UPDATE PRESENTATION Emanuel House, 18 Rochester Row, London SW1P 1BS Tuesday 9th May 2023

## Slide 3: Emanuel House – Resident Update Presentation
Agenda
Welcome and Introduction
6:10pm - Update from meeting of 27.02.2023 regarding proposed major works with leaseholders
6:45pm - Major Works Project Plan
7:05pm – Offer of sale of freehold
7:20pm - Any other business
7:30pm – Meeting to finish

## Slide 4: Emanuel House – Resident Update Presentation
1. Welcome and Introduction by Kevin Dey
Introduction to WCC/Blenheims.
Housekeeping;
Meeting to finish at 7:30pm.
Questions raised by those joining via Teams will be announced by Holly who will be monitoring the chat forum.
Meeting to be recorded.
Please keep to the agenda.
Mutual respect.
Questions at the end.
We will record main questions and produce a Q&A which will be posted on the Emanuel House Website

## Slide 5: Emanuel House – Resident Update Presentation
2. Update from meeting of 27.02.2023 regarding proposed major works with leaseholders
Subsequent to the last meeting, all homeowners were provided with the meeting minutes and a copy of the questions and answers received from the Residents Association.
We are pleased to inform you that we are currently on track with the timeline as provided previously and noted below;
Project Consultants – Faithful and Gould
Specification drafted Spring 2023
Contract to be signed Autumn 2023
Potential works to start Spring 2024
During each of these stages we will be updating leaseholders, which includes todays meeting.

## Slide 6: Emanuel House – Resident Update Presentation
2. Update from meeting of 27.02.2023 regarding proposed major works with leaseholders
The frequently asked Questions are on the website https://www.westminster.gov.uk/emanuel-house-proposed-major-works-cwg13297/documents and Answers are listed below;
Could secondary glazing be put into those flats that require it? This is possible but would not negate the issue of the windows needing to be replaced.
Can windows be replaced from the inside rather than using scaffolding? This is likely to require inspection of every window from inside of each of the properties. We will make contact with each leaseholder for dates to enable this. The consultant and Health & Safety will also be asked for their view on the need for scaffolding.
Where are the condition surveys? The condition surveys are available on the Webpage. Any costs stated are estimates and have not come from a tender for the works.
What are the major works that need doing urgently and what ones can be done at another date? If scaffolding is erected then all works requiring scaffolding will be done at this time as this is the most cost-effective way of scheduling the maintenance of the building. However, the high priority works are the window replacement and render repairs.
Where are the plans of the building? Schematic plans are available. If you would like a copy of the plans of the whole building please email the Emanuel House inbox (emanuelhouseproject@westminster.gov.uk) and we can provide them by request. They are very large files.
Will all leaseholders be charged for window works if their windows do not need repairing. Yes, all leaseholders will be charged in accordance with their lease terms.

## Slide 7: Emanuel House – Resident Update Presentation
2. Continued Update from meeting of 27.02.2023 regarding proposed major works with leaseholders
We would like to keep communication open with all homeowners on the proposed works, and therefore we have many different ways for you to contact us to discuss as noted below;
Emailing WCC on emanuelhouseproject@Westminster.gov.uk
Phoning 07739317727
Post by hand to Billy and/or Lindsey, alternatively you can post via the postal box for flat 6 Emanuel House.
Post to Blenheims office – FAO Lindsey Brown, Marlborough House, Wigmore Place, Luton LU2 9EX
Emailing the managing agent Lindsey Brown at lbrown@blenheims.co.uk
Visiting the Website which is now live, please visit https://www.westminster.gov.uk/emanuel-house-proposed-major-works-cwg13297/documents to view this. The Website will be updated with FAQ’s along with meeting minutes should you be unable to attend a meeting.
For those of whom who are not online, Lindsey Brown or Billy can assist in showing you the Website at Emanuel House.
We will also be holding regular residents meetings which you will be notified of once arranged.

## Slide 8: Emanuel House – Major Works
3. Major Works Project Plan
Update from Chris Barnard (Building Surveyor)

## Slide 9: Emanuel House – Freehold Purchase
4. Offer of sale of the Freehold

## Slide 10: Emanuel House
5. Any other business